**Website Proposal (Author Website)**

**Possible Features and Subsequent Timeframe**

|  |  |  |
| --- | --- | --- |
| **Phase 1: Establish initial software and host** | | **June 20th** |
| **☐Option 1: Establish Drupal Content Management System (Customized)**   * **Install latest Drupal Version to GoDaddy Hosting** * **Examine Relevant Templates for Bootstrap** * **Design Own Template for Bootstrap**   **☐Option 2: Establish on Existing Drupal Template**   * **Install Latest Drupal version to GoDaddy Hosting** * **Examine Relevant Templates for Bootstrap** * **Use existing template that is a best fit** | | |
| **Phase 2: Create 'About Author' page** | | **June 23rd** |
| **☐Option 1: Blog Style Layout (Customized)**   * **Page Logo** * **Place Background i.e. preferably stars or planetary bodies** * **Description of Author and works, and contact information for publisher and general inquiries** * **Links to Writer's Workshop and November Novel Writing month** * **Links to additional writing author/websites** * **Blog Posts/Latest News** * **Place for additional content such as videos or book releases**   **☐Option 2: Basic Static Layout**   * **Page Logo** * **Place Background i.e. preferably stars or planetary bodies** * **Description of Author and works, and contact information for publisher and general inquiries** * **Links to Writer's Workshop and November Novel Writing month** * **Links to additional writing author/websites** * **Place for additional content such as videos or book releases**   **☐ Optional Extras: Ghosted Image**   * **Ghosted portrait or landscape image of author, which may show a shadow or shrouded figure, to put emphasis on mystery or illustrate a ghost writer concept** | | |
|  | | |
| **Phase 3: Generic Page Style Template** | **June 27th to July 2nd** | |
| **☐Option 1: Full Page Content with a slightly white transparent background to each element**  **Page Style Templates1.png**  **☐Option 2: Partial Page Content with a slightly white transparent background to each element**  **Page Style Templates2.png**  **☐ Optional Extras: Slider image with Ajax request to change to next page content** | | |
| **Phase 4: Establish Domain and Transfer Content** | | **July 3rd-6th** |
|  | | |
| **Phase 5: Add page content for lore, books, and worlds** | | **July 7-11th** |
|  | | |
| **Phase 6: Test web pages and prepare for going online** | | **July 12-14th** |
|  | | |
| **Phase 7: Add any additional content to web pages** | | **July 15th-17th** |
|  | | |
| **Phase 8: Add optional features to web pages** | | **July 18-21st** |
|  | | |
| **Phase 9: Prepare content for cart system and/or forms** | | **July 24-27th** |
|  | | |
| **Phase 10: Develop Cart System and Order Forms** | | **July 30th** |
| **☐Option 1: Use a Drupal or Joomla based cart system and order form, to enable books to be linked for sale, or for publisher inquiries.**  **☐Option 2: Develop a basic order form that allows queries about books and publisher inquiries.** | | |
| **Project Completion Date** | | **August 3rd** |
|  | | |